FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______11________  DATE November 30, 1954                                         MONTHLY BUILDING SCHEDULE                                                             APPROVED E. W. Bernitt & J. W. Raisbeck (signed)___DATE_   12-20-54____           REVISION NO. _______1________    DATE December 17, 1954___                                                      PRODUCT                                                                                            APPROVED_____W. L. Courage  (signed) ___________DATE_   12-20-54____

METROPOLITAN SERIES CARS – AUSTIN MOTORS C. LTD., ENGLAND

| DESCRIPTION | BUILT ACT EST THRU 12-31-54 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH January DAYS 21 |  |  | MONTH February DAYS 20 |  |  | MONTH March DAYS 23 |  |  | MONTH April DAYS 18 |  |  | MONTH May DAYS 20 |  |  |  |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 7550 |  | 230 | 7780 |  | 366 | 8146 |  | 575 | 8721 |  | 460 | 9181 |  | 511 | 9692 |  |  |  |  |
| Soft-Top Conv. | 3802 |  | 0 | 3802 |  | 119 | 3921 |  | 172 | 4093 |  | 115 | 4208 |  | 152 | 4360 |  |  |  |  |
| Total | 11352 |  | 230 | 11582 |  | 485 | 12067 |  | 747 | 12814 |  | 575 | 13389 |  | 663 | 14052 |  |  |  |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 2414 |  | 400 | 2814 |  | 334 | 3148 |  | 322 | 3470 |  | 242 | 3712 |  | 254 | 3966 |  |  |  |  |
| Soft-Top Conv. | 312 |  | 0 | 312 |  | 81 | 393 |  | 81 | 474 |  | 83 | 557 |  | 83 | 640 |  |  |  |  |
| Total | 2726 |  | 400 | 3126 |  | 415 | 3541 |  | 403 | 3944 |  | 325 | 4269 |  | 337 | 4606 |  |  |  |  |
| CORPORATION TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 9964 | 30 | 630 | 10594 | 35 | 700 | 11294 | 39 | 897 | 12191 | 39 | 702 | 12893 | 38 | 765 | 13658 |  |  |  |  |
| Soft-Top Conv. | 4114 | 0 | 0 | 4114 | 10 | 200 | 4314 | 11 | 253 | 4567 | 11 | 198 | 4765 | 12 | 235 | 5000 |  |  |  |  |
| Grand Total | 14078 | 30 | 630 | 14708 | 45 | 900 | 15608 | 50 | 1150 | 16758 | 50 | 900 | 17658 | 50 | 1000 | 18658 |  |  |  |  |
| Over/(Under) Sched. #10 | 31 |  | 0 | 31 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Month: | June |  | Month: | July |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Days: | 22 |  | Days: | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 707 | 10399 |  | 81 | 10480 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 0 | 4360 |  | 0 | 4360 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 707 | 14759 |  | 81 | 14840 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 393 | 4359 |  | 161 | 4520 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 0 | 640 |  | 0 | 640 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 393 | 4999 |  | 161 | 5160 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CORPORATION TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  | 50 | 1100 | 14758 | 50 | 242 | 15000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  | 0 | 0 | 5000 | 0 | 0 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grand Total |  | 50 | 1100 | 19758 | 50 | 242 | 20000 |  |  |  |  |  |  |  |  |  |  |  |  |  |