FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______11________  DATE November 30, 1954                                         MONTHLY BUILDING SCHEDULE                                                             APPROVED W. L. Courage & H. G Paxton (signed)____DATE_   _12-1-54____                REVISION NO.  ________________    DATE ________________                                                             PRODUCT                                                                                          APPROVED_____E. W. Bernitt    (signed) ___________DATE_   _12-1-54_____

Metropolitan Series Cars – Austin Motors Co. Ltd., England

| DESCRIPTION | BUILT ACT EST THRU 11-30-54 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH December DAYS 21 * |  |  | MONTH January DAYS 21 |  |  | MONTH February DAYS 20 |  |  | MONTH March DAYS 23 |  |  | MONTH April DAYS 18 |  |  |  |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| Nash |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 7131 |  | 230 | 7361 |  | 230 | 7591 |  | 366 | 7957 |  | 575 | 8532 |  | 460 | 8992 |  |  |  |  |
| Soft-Top Conv. | 3798 |  | 0 | 3798 |  | 0 | 3798 |  | 119 | 3917 |  | 172 | 4089 |  | 115 | 4204 |  |  |  |  |
| Total | 10929 |  | 230 | 11159 |  | 230 | 11389 |  | 485 | 11874 |  | 747 | 12621 |  | 575 | 13196 |  |  |  |  |
| Hudson |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 2014 |  | 400 | 2414 |  | 400 | 2814 |  | 334 | 3148 |  | 322 | 3470 |  | 242 | 3712 |  |  |  |  |
| Soft-Top Conv. | 315 |  | 0 | 315 |  | 0 | 315 |  | 81 | 396 |  | 81 | 477 |  | 83 | 560 |  |  |  |  |
| Total | 2329 |  | 400 | 2729 |  | 400 | 3129 |  | 415 | 3544 |  | 403 | 3947 |  | 325 | 4272 |  |  |  |  |
| Corporation - Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 9145 | 30 | 630 | 9775 | 30 | 630 | 10405 | 35 | 700 | 11105 | 39 | 897 | 12002 | 39 | 702 | 12704 |  |  |  |  |
| Soft-Top Conv. | 4113 | 0 | 0 | 4113 | 0 | 0 | 4113 | 10 | 200 | 4313 | 11 | 253 | 4566 | 11 | 198 | 4764 |  |  |  |  |
| Grand Total | 13258 | 30 | 630 | 13888 | 30 | 630 | 14518 | 45 | 900 | 15418 | 50 | 1150 | 16568 | 50 | 900 | 17468 |  |  |  |  |
| Over/(Under) Sched. #10 | (99) |  | (60) | (159) |  |  | (159) |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | * was 23 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Month |  | May |  |  | June |  |  | July |  |  |  |  |  |  |  |  |  |  |  |
|  | Days |  | 20 |  |  | 22 |  |  | 9 |  |  |  |  |  |  |  |  |  |  |  |
| Nash |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 510 | 9502 |  | 707 | 10209 |  | 270 | 10479 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 153 | 4357 |  | 0 | 4357 |  | 0 | 4357 |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 663 | 13859 |  | 707 | 14566 |  | 270 | 14836 |  |  |  |  |  |  |  |  |  |  |
| Hudson |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 254 | 3966 |  | 393 | 4359 |  | 162 | 4521 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 83 | 643 |  | 0 | 643 |  | 0 | 643 |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 337 | 4609 |  | 393 | 5002 |  | 162 | 5164 |  |  |  |  |  |  |  |  |  |  |
| Corporation - Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  | 38 | 764 | 13468 | 50 | 1100 | 15468 | 50 | 432 | 15000 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  | 12 | 236 | 5000 | 0 | 0 | 5000 | 0 | 0 | 5000 |  |  |  |  |  |  |  |  |  |  |
| Grand Total |  | 50 | 1000 | 18468 | 50 | 1100 | 19568 | 50 | 432 | 20000 |  |  |  |  |  |  |  |  |  |  |