FORM PLAN 68 REV. 2-55-A.M.P											             APPROVED    J. W. Raisbeck  & R. T. Purdy(signed)      DATE   6-17-55  & 6-20-55

SCHEDULE NO. ______13________  DATE        6- 16 -55                                         MONTHLY BUILDING SCHEDULE                                                             APPROVED W. L Courage (signed)_                                DATE_   6-17-55     ____                     REVISION NO. _______    _______    DATE                        __                                                      PRODUCT                                                                                            APPROVED_E. W. Bernitt     (signed)         ___________DATE_   6-20-55     ____

-Final on 1200 c.c. Engine

METROPOLITAN SERIES CARS – AUSTIN MOTORS C. LTD., ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU JUNE | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JULY 1955 DAYS 16 | MONTH AUGUST DAYS 18 | MONTH SEPTEMBER DAYS 22 | MONTH OCTOBER DAYS 21 | MONTH NOVEMBER DAYS 22 |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 9733 |  | 339 | 10072 |  | 176 | 10248 |  | 202 | 10450 |  | 192 | 10642 |  | 199 | 10841 |  |  |  |  |
| Soft-Top | 4459 |  | -0- | 4459 |  | -0- | 4459 |  | -0- | 4459 |  | -0- | 4459 |  | -0- | 4459 |  |  |  |  |
| Sub-Total | 14192 |  | 339 | 14531 |  | 176 | 14707 |  | 202 | 14909 |  | 192 | 15101 |  | 199 | 15300 |  |  |  |  |
| Over/(Under) Sched. 12 | 88 |  | (58) | 30 |  | (282) | (252) |  | (139) | (391) |  | 192 | (199) |  | 199 | -0- |  |  |  |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 3708 |  | 141 | 3849 |  | 58 | 3907 |  | 84 | 3991 |  | 81 | 4072 |  | 87 | 4159 |  |  |  |  |
| Soft-Top | 541 |  | -0- | 541 |  | -0- | 541 |  | -0- | 541 |  | -0- | 541 |  | -0- | 541 |  |  |  |  |
| Sub-Total | 4249 |  | 141 | 4390 |  | 58 | 4448 |  | 84 | 4532 |  | 81 | 4613 |  | 87 | 4700 |  |  |  |  |
| Over/(Under) Sched. 12 | 49 |  | (22) | 27 |  | (114) | (87) |  | (81) | (168) |  | 81 | (87) |  | 87 | -0- |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 13441 |  | 480 | 13921 |  | 234 | 14155 |  | 286 | 14441 |  | 273 | 14714 |  | 286 | 15000 |  |  |  |  |
| Soft-Top | 5000 |  | -0- | 5000 |  | -0- | 5000 |  | -0- | 5000 |  | -0- | 5000 |  | -0- | 5000 |  |  |  |  |
| Total | 18441 |  | 480 | 18921 |  | 234 | 19155 |  | 286 | 19441 |  | 273 | 19714 |  | 286 | 20000 |  |  |  |  |
| Over/(Under) Sched. 12 | 137 |  | (80) | 57 |  | (396) | (339) |  | (220) | (559) |  | 273 | (286) |  | 286 | -0- |  |  |  |  |