FORM PLAN 68 REV. 2-55-A.M.P											             APPROVED    R. Abernethy & E.W. Bernitt (signed)      DATE   9-12-55  & 9-13-55

SCHEDULE NO. ______14________  DATE        9-12 -55                                         MONTHLY BUILDING SCHEDULE                                                             APPROVED W. L Courage (signed)_                                DATE_   9-13-55     ____                     REVISION NO.  _______    _______    DATE                        __                                                      PRODUCT                                                                                           APPROVED_R.T. Purdy        (signed)         ___________DATE_   9-13-55     ____

-Final on Series II (1200 c.c. Engine)

Metropolitan Series Cars – Austin Motors Co., Ltd. England

| DESCRIPTION | BUILT (ACT( EST THRU 9/4/55 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH September DAYS 20 (Balance) | MONTH October DAYS 21 | MONTH November DAYS 22 | MONTH DAYS | MONTH DAYS |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 10359 |  | 258 | 10617 |  | 273 | 10890 |  | 286 | 11176 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 4468 |  | 0 | 4468 |  | 0 | 4468 |  | 0 | 4468 |  |  |  |  |  |  |  |  |  |  |
| Sub-Total | 14827 |  | 258 | 15085 |  | 273 | 15358 |  | 286 | 15644 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #13 |  |  | - | 176 |  | 81 | 257 |  | 87 | 344 |  |  |  |  |  |  |  |  |  |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 3820 |  | 0 | 3820 |  | 0 | 3820 |  | 0 | 3820 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 536 |  | 0 | 536 |  | 0 | 536 |  | 0 | 536 |  |  |  |  |  |  |  |  |  |  |
| Sub-Total | 4356 |  | 0 | 4356 |  | 0 | 4356 |  | 0 | 4356 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #13 |  |  | - | (176) |  | (81) | (257) |  | (87) | (344) |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 14179 |  | 258 | 14437 |  | 273 | 14710 |  | 286 | 14996 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 5004 |  | 0 | 5004 |  | 0 | 5004 |  | 0 | 5004 |  |  |  |  |  |  |  |  |  |  |
| Total | 19183 |  | 258 | 19441 |  | 273 | 19714 |  | 286 | 20000 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #13 |  |  | - | - |  | - | - |  | - | - |  |  |  |  |  |  |  |  |  |  |