FORM PLAN 68 REV. 9-40-N.K.P										TENTATIVE SCHEDULE - UNAPPROVED				PRINTED IN U.S.A

SCHEDULE NO. ______2_________  DATE November 27, 1953                                        MONTHLY BUILDING SCHEDULE                                                      APPROVED____________________________________DATE________________                REVISION NO. ________________    DATE ________________                                                             PRODUCT                                                                                  APPROVED____________________________________DATE_________________

NKI Series Cars – Austin Motors Co., Ltd., - England

| DESCRIPTION | BUILT (ACT□EST THRU 10-31-53 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH November, 1953 DAYS | MONTH December, 1953 DAYS | MONTH January, 1954 DAYS | MONTH February, 1954 DAYS | MONTH March, 1954 DAYS |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |  |  |  |
| NKI Series |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 65 |  | 197 | 262 |  | 425 | 687 |  | 425 | 1112 |  | 634 | 1746 |  | 575 | 2321 |  |  |  |  |
| Soft-Top Convertible | 0 |  | 8 | 8 |  | 75 | 83 |  | 625 | 708 |  | 1037 | 1745 |  | 575 | 2320 |  |  |  |  |
| Total | 65 |  | 205 | 270 | 24 | 500 | 770 | 50 | 1050 | 1820 | 89 | 1671 | 3491 | 50 | 1150 | 4641 |  |  |  |  |
| Over/(Under) Sched. 1, Rev. 2 | (575) |  | (635) | (1210) |  | (485) | (1695) |  | (40) | (1735) |  | 631 | (1104) |  | (378) | (1482) |  |  |  |  |
|  |  | April, 1954 | May, 1954 | June, 1954 | TENTATIVE SCHEDULE – RAW July, 1954 | August 1954 |  |  |  |  |
| Hard-Top Convertible |  |  | 475 | 2796 |  | 525 | 3321 |  | 475 | 3796 |  | 425 | 4221 |  | 400 | 4621 |  |  |  |  |
| Soft-Top Convertible |  |  | 475 | 2795 |  | 525 | 3321 |  | 475 | 3795 |  | 425 | 4220 |  | 400 | 4620 |  |  |  |  |
| Total |  | 50 | 950 | 5591 | 50 | 1050 | 6641 | 50 | 950 | 7591 | 50 | 850 | 8441 | 50 | 800 | 9241 |  |  |  |  |
| Over/(Under) Sched. 1, Rev. 2 |  |  | (427) | (1909) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | MATERIAL RELEASED September, 1954 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  |  | 379 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5000 |
| Soft-Top Convertible |  |  | 380 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5000 |
| Total |  | 50 | 759 | 10,000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 10,000 |
| Over/(Under) Sched. 1, Rev. 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |