FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______4_________  DATE April 13, 1954                                                MONTHLY BUILDING SCHEDULE                                                         APPROVED_____F. G. Sease (signed)             ________DATE__4-19-54        ___                REVISION NO. ________________    DATE ________________                                                             PRODUCT                                                                                     APPROVED_____B. A. Chapman (signed) ___________DATE__4-20-54____   ___

Metropolitan Series – Austin Motors Co., Ltd., - England

| DESCRIPTION | BUILT ACT EST THRU 3-31-54 | FIRM BUILDING SCHEDULE (a) (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH April DAYS 19 |  |  | MONTH May DAYS 21 |  |  | MONTH June DAYS 19 |  |  | MONTH July DAYS 17 (b) |  |  | MONTH August DAYS 16 (b) |  |  | MONTH September DAYS 22 |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | MONTH | MONTH | MONTH |  |
| METROPOLITAN SERIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 1954 | 32.5 | 620 | 2574 | 46 | 968 | 3542 | 48 | 912 | 4454 | 48 | 816 | 5270 | 60 | 960 | 6230 | 60 | 1320 | 7550 |  |
| Soft-Top Conv. | 2105 | 32.5 | 620 | 2725 | 34 | 712 | 3437 | 32 | 608 | 4045 | 32 | 544 | 4589 | 20 | 320 | 4909 | 20 | 440 | 5349 |  |
| Total | 4059 | 65 | 1240 | 5299 | 80 | 1680 | 6979 | 80 | 1520 | 8499 | 80 | 1360 | 9859 | 80 | 1280 | 11139 | 80 | 1760 | 12899 |  |
| Over/(Under) Sched. #3 | 85 |  | 290 | 375 |  | 630 | 1005 |  | 570 | 1575 |  | 510 | 2085 |  | 480 | 2565 |  | 660 | 3225 |  |
|  |  | MONTH October DAYS 22 |  |  | MONTH November DAYS 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  | 60 | 1320 | 8870 | 60 | 250 | 9120 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Conv. |  | 20 | 440 | 5789 | 20 | 91 | 5880 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 80 | 1760 | 14659 | 80 | 341 | 15000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #3 |  |  | 1434 | 4659 |  | 341 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | NOTES - Firm Schedule through 15,000 jobs - Vacation period – July 26 – August 6 inclusive |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |