FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______6_________  DATE June 9, 1954                                                   MONTHLY BUILDING SCHEDULE                                                         APPROVED_____F. G. Sease (signed)             ________DATE__   6-11-54       ___                REVISION NO. ________________    DATE ________________                                                             PRODUCT                                                                                     APPROVED_____B. A. Chapman (signed) ___________DATE_  _6-11-54____  ___

Metropolitan Series Cars – Austin Motors Co., Ltd., - England

| DESCRIPTION | BUILT (ACT( EST THRU 5-31-54 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH June DAYS 19 (3 days down) | MONTH July DAYS 17 (5 days down) | MONTH August DAYS 12 (10 days down) | MONTH September DAYS 22 | MONTH October DAYS 21 | MONTH November DAYS 22 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| NASH-CANADA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 655 |  | 254 | 909 |  | 366 | 1275 |  | 100 | 1375 |  | 75 | 1450 |  | 75 | 1525 |  | 75 | 1600 |  |
| Soft-Top Convertible | 251 |  | 49 | 300 |  | 0 | 300 |  | 0 | 300 |  | 0 | 300 |  | 0 | 300 |  | 0 | 300 |  |
| Total | 906 |  | 303 | 1209 |  | 366 | 1575 |  | 100 | 1675 |  | 75 | 1750 |  | 75 | 1825 |  | 75 | 1900 |  |
| NASH – U.S. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 2887 |  | 866 | 3753 |  | 688 | 4441 |  | 430 | 4871 |  | 843 | 5714 |  | 803 | 6517 |  | 991 | 7508 |  |
| Soft-Top Convertible | 2884 |  | 277 | 3161 |  | 306 | 3467 |  | 0 | 3467 |  | 0 | 3467 |  | 0 | 3467 |  | 132 | 3599 |  |
| Total | 5771 |  | 1143 | 6914 |  | 994 | 7908 |  | 430 | 8338 |  | 843 | 9181 |  | 803 | 9984 |  | 1123 | 11107 |  |
| NASH- TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 3542 |  | 1120 | 4662 |  | 1054 | 5716 |  | 530 | 6246 |  | 918 | 7164 |  | 878 | 8042 |  | 1066 | 9108 |  |
| Soft-Top Convertible | 3135 |  | 326 | 3461 |  | 306 | 3767 |  | 0 | 3767 |  | 0 | 3767 |  | 0 | 3767 |  | 132 | 3899 |  |
| Total | 6677 |  | 1446 | 8123 |  | 1360 | 9483 |  | 530 | 10013 |  | 918 | 10931 |  | 878 | 11809 |  | 1198 | 13007 |  |
| HUDSON - TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 0 |  | 0 | 0 |  | 0 | 0 |  | 322 | 322 |  | 644 | 966 |  | 613 | 1579 |  | 496 | 2075 |  |
| Soft-Top Convertible | 0 |  | 0 | 0 |  | 0 | 0 |  | 108 | 108 |  | 198 | 306 |  | 189 | 495 |  | 66 | 561 |  |
| Total | 0 |  | 0 | 0 |  | 0 | 0 |  | 430 | 430 |  | 842 | 1272 |  | 802 | 2074 |  | 562 | 2636 |  |
| CORPORATION - TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible | 3542 | 59 | 1120 | 4662 | 62 | 1054 | 5716 | 71 | 852 | 6568 | 71 | 1562 | 8130 | 71 | 1491 | 9621 | 71 | 1562 | 11183 |  |
| Soft-Top Convertible | 3135 | 17 | 326 | 3461 | 18 | 306 | 3767 | 9 | 108 | 3875 | 9 | 198 | 4073 | 9 | 189 | 4262 | 9 | 198 | 4460 |  |
| Total | 6677 | 76 | 1446 | 8123 | 80 | 1360 | 9483 | 80 | 960 | 10443 | 80 | 1760 | 12203 | 80 | 1680 | 13883 | 80 | 1760 | 15643 |  |
| Over/(Under) Sched. #5 | (225) |  | (74) | (299) |  | 0 | (299) |  | (320) | (619) |  | 0 | (619) |  | (80) | (699) |  | 1342 | 643 |  |
|  |  | MONTH December DAYS 18 Hard-Top 21 Soft-Top | Unscheduled | Grand Total |  |  |  |  |  |  |
| NASH-CANADA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  |  | 75 | 1675 |  | 0 |  |  | 1675 |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  |  | 0 | 300 |  | 0 |  |  | 300 |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 75 | 1975 |  | 0 |  |  | 1975 |  |  |  |  |  |  |  |  |  |  |  |
| NASH – U.S. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  |  | 828 | 8336 |  | 0 |  |  | 8336 |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  |  | 126 | 3725 |  | 351 |  |  | 4076 |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 954 | 12061 |  | 351 |  |  | 12412 |  |  |  |  |  |  |  |  |  |  |  |
| NASH- TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  |  | 903 | 10011 |  | 0 |  |  | 10011 |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  |  | 126 | 4025 |  | 351 |  |  | 4376 |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 1029 | 14036 |  | 351 |  |  | 14387 |  |  |  |  |  |  |  |  |  |  |  |
| HUDSON - TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  |  | 414 | 2489 |  | 0 |  |  | 2489 |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  |  | 63 | 624 |  | 0 |  |  | 624 |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 477 | 3113 |  | 0 |  |  | 3113 |  |  |  |  |  |  |  |  |  |  |  |
| CORPORATION - TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  | 71 | 1317 | 12500 |  | 0 |  |  | 12500 |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  | 9 | 189 | 4649 |  | 351 |  |  | 5000 |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 80 | 1506 | 17149 |  | 351 |  |  | 17500 |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #5 |  |  | 1506 | 2149 |  | 351 |  |  | 2500 |  |  |  |  |  |  |  |  |  |  |  |