FORM PLAN 68 REV. 2-55-A.M.P	Sheet No. 1 of 2									            APPROVED    J. W. Raisbeck  & R. T. Purdy(signed)      DATE   6-17-55  & 6-20-55

SCHEDULE NO. ______1  ________  DATE        May 27, 1955                                 MONTHLY BUILDING SCHEDULE                                                             APPROVED W. L Courage (signed)_                                DATE_   6-17-55     ____                      REVISION NO.  _______    _______    DATE                        __                                                      PRODUCT                                                                                            APPROVED_E. W. Bernitt     (signed)         ___________DATE_   6-20-55     ____

1500 c.c. Engine Model

METROPOLITAN SERIES CARS – AUSTIN MOTORS C. LTD., ENGLAND

| DESCRIPTION | BUILT ACT EST THRU 12-31-55 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY, 1956 DAYS 22 |  |  | MONTH FEBRUARY DAYS 21 |  |  | MONTH MARCH DAYS 22 |  |  | MONTH APRIL DAYS 18 |  |  | MONTH MAY DAYS 21 |  |  | MONTH JUNE DAYS 21 |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 0 |  | 564 | 564 |  | 512 | 1076 |  | 479 | 1555 |  | 354 | 1909 |  | 420 | 2329 |  | 422 | 2751 |  |
| Soft-Top Conv. | 0 |  | 0 | 0 |  | 60 | 60 |  | 125 | 185 |  | 112 | 297 |  | 112 | 409 |  | 60 | 469 |  |
| Total | 0 |  | 564 | 564 |  | 572 | 1136 |  | 604 | 1740 |  | 466 | 2206 |  | 532 | 2738 |  | 482 | 3220 |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 0 |  | 133 | 133 |  | 85 | 218 |  | 85 | 303 |  | 93 | 396 |  | 119 | 515 |  | 161 | 676 |  |
| Soft-Top Conv. | 0 |  | 7 | 7 |  | 15 | 22 |  | 15 | 37 |  | 17 | 54 |  | 21 | 75 |  | 29 | 104 |  |
| Total | 0 |  | 140 | 140 |  | 100 | 240 |  | 100 | 340 |  | 110 | 450 |  | 140 | 590 |  | 190 | 780 |  |
| CORPORATION TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 0 |  | 697 | 697 |  | 597 | 1294 |  | 564 | 1858 |  | 447 | 2305 |  | 539 | 2844 |  | 583 | 3427 |  |
| Soft-Top Conv. | 0 |  | 7 | 7 |  | 75 | 82 |  | 140 | 222 |  | 129 | 351 |  | 133 | 484 |  | 89 | 573 |  |
| Total | 0 |  | 704 | 704 |  | 672 | 1376 |  | 704 | 2080 |  | 576 | 2656 |  | 672 | 3328 |  | 672 | 4000 |  |
|  |  | Month JULY 1956 Days 15 |  |  | Month AUGUST Days 20 |  |  | Month SEPTEMBER Days 20 |  |  | Month OCTOBER Days 23 |  |  | Month NOVEMBER Days 22 |  |  | Month DECEMBER Days 19 |  |  |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 342 | 3093 |  | 495 | 3588 |  | 470 | 4058 |  | 516 | 4574 |  | 496 | 5070 |  | 438 | 5508 |  |
| Soft-Top Conv. |  |  | 8 | 477 |  | 15 | 492 |  | 0 | 492 |  | 0 | 492 |  | 0 | 492 |  | 0 | 492 |  |
| Total |  |  | 350 | 3570 |  | 510 | 4080 |  | 470 | 4550 |  | 516 | 5066 |  | 496 | 5562 |  | 438 | 6000 |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 110 | 786 |  | 110 | 896 |  | 170 | 1066 |  | 220 | 1286 |  | 208 | 1494 |  | 170 | 1664 |  |
| Soft-Top Conv. |  |  | 20 | 124 |  | 20 | 144 |  | 0 | 144 |  | 0 | 144 |  | 0 | 144 |  | 0 | 144 |  |
| Total |  |  | 130 | 910 |  | 130 | 1040 |  | 170 | 1210 |  | 220 | 1430 |  | 208 | 1638 |  | 170 | 1808 |  |
| CORPORATION TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 452 | 3879 |  | 605 | 4484 |  | 640 | 5124 |  | 736 | 5860 |  | 704 | 6564 |  | 608 | 7172 |  |
| Soft-Top Conv. |  |  | 28 | 601 |  | 35 | 636 |  | 0 | 636 |  | 0 | 636 |  | 0 | 636 |  | 0 | 636 |  |
| Total |  |  | 480 | 4480 |  | 640 | 5120 |  | 640 | 5760 |  | 736 | 6496 |  | 704 | 7200 |  | 608 | 7808 |  |

FORM PLAN 68 REV. 2-55-A.M.P	Sheet No. 2 of 2									            APPROVED    J. W. Raisbeck  & R. T. Purdy(signed)      DATE   6-17-55  & 6-20-55

SCHEDULE NO. ______1  ________  DATE        May 27, 1955                                 MONTHLY BUILDING SCHEDULE                                                             APPROVED W. L Courage (signed)_                                DATE_   6-17-55     ____                        REVISION NO.   ______    _______    DATE                        __                                                      PRODUCT                                                                                            APPROVED_E. W. Bernitt     (signed)         ___________DATE_   6-20-55     ____

1500 c.c. Engine Model

METROPOLITAN SERIES CARS – AUSTIN MOTORS C. LTD., ENGLAND

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY, 1957 DAYS 22 |  |  | MONTH FEBRUARY DAYS 20 |  |  | MONTH MARCH DAYS 21 |  |  | MONTH APRIL DAYS 5.5 |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| NASH |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 431 | 5939 |  | 342 | 6281 |  | 307 | 6588 |  | 70 | 6658 |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 10 | 502 |  | 60 | 562 |  | 115 | 677 |  | 30 | 707 |  |  |  |  |  |  |  |
| Total |  |  | 441 | 6441 |  | 402 | 6843 |  | 422 | 7265 |  | 100 | 7365 |  |  |  |  |  |  |  |
| HUDSON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 251 | 1915 |  | 194 | 2109 |  | 204 | 2313 |  | 64 | 2377 |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 12 | 156 |  | 44 | 200 |  | 46 | 246 |  | 12 | 258 |  |  |  |  |  |  |  |
| Total |  |  | 263 | 2071 |  | 238 | 2309 |  | 250 | 2559 |  | 76 | 2635 |  |  |  |  |  |  |  |
| CORPORATION TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. |  |  | 682 | 7854 |  | 536 | 8390 |  | 511 | 8901 |  | 134 | 9035 |  |  |  |  |  |  |  |
| Soft-Top Conv. |  |  | 22 | 658 |  | 104 | 762 |  | 161 | 923 |  | 42 | 965 |  |  |  |  |  |  |  |
| Total |  |  | 704 | 8512 |  | 640 | 9152 |  | 672 | 9824 |  | 176 | 10,000 |  |  |  |  |  |  |  |