FORM  AM  1262		Page 1 of 2							                                                            APPROVED    R. Abernethy                                             DATE     6/23/58

SCHEDULE NO. ______18       ___      DATE   5-21-58                                                   MONTHLY BUILDING SCHEDULE                                                       APPROVED       E.W.Bernitt       (signed)     ___            _DATE_    6/23/58                 _

REVISION NO. _______  1 ______      DATE    6-23-58                                                                 PRODUCT                                                                                          APPROVED      R. W.Chapin Jr.                                       DATE _   6/23/58           ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU APRIL | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH May DAYS 20 | MONTH June DAYS 21 | MONTH July DAYS 19 | MONTH August DAYS 15 | MONTH September DAYS 22 | MONTH October DAYS 23 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 21637 |  | 568 | 22205 |  | 509 | 22714 |  | 878 | 23592 |  | 687 | 24279 |  | 983 | 25262 |  | 1054 | 26316 |  |
| Soft-Top | 3495 |  | 199 | 3694 |  | 121 | 3815 |  | 125 | 3940 |  | 99 | 4039 |  | 121 | 4160 |  | 117 | 4277 |  |
| Total U.S. | 25132 | 38.3 | 767 | 25899 | 30.0 | 630 | 26529 | 52.8 | 1003 | 27532 | 52.4 | 786 | 28318 | 50.2 | 1104 | 29422 | 50.9 | 1171 | 30593 |  |
| Over/(Under) Schedule 18 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 704 |  | 25 | 729 |  | 35 | 764 |  | 25 | 789 |  | 15 | 804 |  | 35 | 839 |  | 35 | 874 |  |
| Soft-Top | 327 |  | 12 | 339 |  | 15 | 354 |  | 10 | 364 |  | 10 | 374 |  | 15 | 389 |  | 15 | 404 |  |
| Total Export LHD | 1031 |  | 37 | 1068 |  | 50 | 1118 |  | 35 | 1153 |  | 25 | 1178 |  | 50 | 1228 |  | 50 | 1278 |  |
| RHD Hard Top | 343 |  | 13 | 356 |  | 12 | 368 |  | 10 | 378 |  | 12 | 390 |  | 20 | 410 |  | 12 | 422 |  |
| Soft Top | 58 |  | 4 | 62 |  | 3 | 65 |  | 5 | 70 |  | 3 | 73 |  | 5 | 78 |  | 3 | 81 |  |
| Total Export RHD | 401 |  | 17 | 418 |  | 15 | 433 |  | 15 | 448 |  | 15 | 463 |  | 25 | 488 |  | 15 | 503 |  |
| Total Export LHD & RHD | 1432 | 2.7 | 54 | 1486 | 3.1 | 65 | 1551 | 2.6 | 50 | 1601 | 2.7 | 40 | 1641 | 3.4 | 75 | 1716 | 2.8 | 65 | 1781 |  |
| Over/(Under) Schedule 18 | -0- |  | -0- | -0- |  | -0- | -0- |  | (25) | (25) |  | (25) | (50) |  | -0- | (50) |  | -0- | (50) |  |
| CANADA Hard-Top | 2287 |  | 51 | 2338 |  | 52 | 2390 |  | 25 | 2415 |  | 25 | 2440 |  | 70 | 2510 |  | 70 | 2580 |  |
| Soft-Top | 209 |  | 22 | 231 |  | 9 | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  |
| Total Canada | 2496 | 3.7 | 73 | 2569 | 2.9 | 61 | 2630 | 1.3 | 25 | 2655 | 1.7 | 25 | 2680 | 3.2 | 70 | 2750 | 3.1 | 70 | 2820 |  |
| Over/(Under) Schedule 18 | -0- |  | -0- | -0- |  | -0- | -0- |  | 25 | 25 |  | 25 | 50 |  | -0- | 50 |  | -0- | 50 |  |
| Total Foreign | 3928 | 6.4 | 127 | 4055 | 6.0 | 126 | 4181 | 3.9 | 75 | 4256 | 4.3 | 65 | 4321 | 6.6 | 145 | 4466 | 5.9 | 135 | 4601 |  |
| Over/(Under) Schedule 18 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 24971 | 32.9 | 657 | 25628 | 29.0 | 608 | 26236 | 49.3 | 938 | 27174 | 49.3 | 739 | 27913 | 50.4 | 1108 | 29021 | 50.9 | 1171 | 30192 |  |
| Soft-Top | 4089 | 11.8 | 237 | 4326 | 7.0 | 148 | 4474 | 7.4 | 140 | 4614 | 7.4 | 112 | 4726 | 6.4 | 141 | 4867 | 5.9 | 135 | 5002 |  |
| Total | 29060 | 44.7 | 894 | 29954 | 36.0 | 756 | 30710 | 56.7 | 1078 | 31788 | 56.7 | 851 | 32639 | 56.8 | 1249 | 33888 | 56.8 | 1306 | 35194 |  |
| Over/(Under) Schedule 18 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |

FORM  AM  1262		Page 2 of 2							                                                            APPROVED    R. Abernethy                                            DATE     6/23/58

SCHEDULE NO. ______18       ___      DATE   5-21-58                                                   MONTHLY BUILDING SCHEDULE                                                       APPROVED       E.W.Bernitt       (signed)     ___            _DATE_    6/23/58                 _

REVISION NO. _______ 1  ______      DATE    6-23-58                                                                 PRODUCT                                                                                          APPROVED      R. W.Chapin Jr.                                       DATE _   6/23/58           ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH November DAYS 20 | MONTH December DAYS 21 | MONTH January, 1959 DAYS 22 | MONTH February DAYS 20 | MONTH March DAYS 22 | MONTH April DAYS 3 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 585 | 26901 |  | 681 | 27582 |  | 688 | 28270 |  | 573 | 28843 |  | 880 | 29723 |  | 142 | 29865 |  |
| Soft-Top |  |  | 65 | 4342 |  | 76 | 4418 |  | 94 | 4512 |  | 143 | 4655 |  | 220 | 4875 |  | 36 | 4911 |  |
| Total U.S. |  | 32.5 | 650 | 31243 | 36.0 | 757 | 32000 | 35.5 | 782 | 32782 | 35.8 | 716 | 33498 | 50.0 | 1100 | 34598 | 59.1 | 178 | 34776 |  |
| Over/(Under) Schedule 18 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 35 | 909 |  | 35 | 944 |  | 35 | 979 |  | 35 | 1014 |  | 35 | 1049 |  | -0- | 1049 |  |
| Soft-Top |  |  | 15 | 419 |  | 15 | 434 |  | 15 | 449 |  | 10 | 459 |  | 6 | 465 |  | -0- | 465 |  |
| Total Export LHD |  |  | 50 | 1328 |  | 50 | 1378 |  | 50 | 1428 |  | 45 | 1473 |  | 41 | 1514 |  | -0- | 1514 |  |
| RHD Hard Top |  |  | 20 | 442 |  | 12 | 454 |  | 20 | 474 |  | 12 | 486 |  | 20 | 506 |  | -0- | 506 |  |
| Soft Top |  |  | 5 | 86 |  | 3 | 89 |  | 5 | 94 |  | 3 | 97 |  | 5 | 102 |  | -0- | 102 |  |
| Total Export RHD |  |  | 25 | 528 |  | 15 | 543 |  | 25 | 568 |  | 15 | 583 |  | 25 | 608 |  | -0- | 608 |  |
| Total Export LHD & RHD |  | 3.7 | 75 | 1856 | 3.1 | 65 | 1921 | 3.4 | 75 | 1996 | 3.0 | 60 | 2056 | 3.0 | 66 | 2122 |  | -0- | 2122 |  |
| Over/(Under) Schedule 18 |  |  | -0- | (50) |  | -0- | (50) |  | -0- | (50) |  | -0- | (50) |  | -0- | (50) |  | -0- | (50) |  |
| CANADA Hard-Top |  |  | 77 | 2657 |  | 20 | 2677 |  | 15 | 2692 |  | 10 | 2702 |  | 85 | 2787 |  | -0- | 2787 |  |
| Soft-Top |  |  | -0- | 240 |  | -0- | 240 |  | 10 | 250 |  | 15 | 265 |  | 50 | 315 |  | -0- | 315 |  |
| Total Canada |  | 3.9 | 77 | 2897 | 1.0 | 20 | 2917 | 1.1 | 25 | 2942 | 1.3 | 25 | 2967 | 6.1 | 135 | 3102 |  | -0- | 3102 |  |
| Over/(Under) Schedule 18 |  |  | -0- | 50 |  | -0- | 50 |  | -0- | 50 |  | -0- | 50 |  | -0- | 50 |  | -0- | 50 |  |
| Total Foreign |  | 7.6 | 152 | 4753 | 4.1 | 85 | 4838 | 4.5 | 100 | 4938 | 4.3 | 85 | 5023 | 9.1 | 201 | 5224 |  | -0- | 5224 |  |
| Over/(Under) Schedule 18 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 35.8 | 717 | 30909 | 35.6 | 748 | 31657 | 34.5 | 758 | 32415 | 31.5 | 630 | 33045 | 46.3 | 1020 | 34065 | 47.1 | 142 | 34207 |  |
| Soft-Top |  | 4.3 | 85 | 5087 | 4.5 | 94 | 5181 | 5.6 | 124 | 5305 | 8.6 | 171 | 5476 | 12.8 | 281 | 5757 | 12.0 | 36 | 5793 |  |
| Total |  | 40.1 | 802 | 35996 | 40.1 | 842 | 36838 | 40.1 | 882 | 37720 | 40.1 | 801 | 38521 | 59.1 | 1301 | 39822 | 59.1 | 178 | 40000 |  |
| Over/(Under) Schedule 18 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |