FORM  AM  1262		Page 1 of 2							                                                             APPROVED    R. Abernethy (signed)                              DATE     7/16/58

SCHEDULE NO. ______19       ___      DATE   7/15/58                                                 MONTHLY BUILDING SCHEDULE                                                          APPROVED      R. W.Chapin Jr.  (signed)                        DATE_    7/17/58               _

REVISION NO. _______     ______      DATE                                                                                  PRODUCT                                                                                          APPROVED       E.W.Bernitt       (signed)                        DATE _   7/17/58             ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU JUNE | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JULY DAYS 19 | MONTH AUGUST DAYS 15 | MONTH SEPTEMBER DAYS 22 | MONTH OCTOBER DAYS 23 | MONTH NOVEMBER DAYS 20 | MONTH DECEMBER DAYS 21 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 23145 |  | 836 | 23981 |  | 687 | 24668 |  | 983 | 25651 |  | 1054 | 26705 |  | 585 | 27290 |  | 681 | 27971 |  |
| Soft-Top | 3884 |  | 112 | 3996 |  | 99 | 4095 |  | 121 | 4216 |  | 117 | 4333 |  | 65 | 4398 |  | 76 | 4474 |  |
| Total U.S. | 27029 | 49.9 | 948 | 27977 | 52.4 | 786 | 28763 | 50.2 | 1104 | 29867 | 50.9 | 1171 | 31038 | 32.5 | 650 | 31688 | 36.0 | 757 | 32445 |  |
| Over/(Under) Schedule 18 R.1 | 500 |  | (55) | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 754 |  | 35 | 789 |  | 15 | 804 |  | 35 | 839 |  | 35 | 874 |  | 35 | 909 |  | 35 | 944 |  |
| Soft-Top | 348 |  | 16 | 364 |  | 10 | 374 |  | 15 | 389 |  | 15 | 404 |  | 15 | 419 |  | 15 | 434 |  |
| Total Export LHD | 1102 |  | 51 | 1153 |  | 25 | 1178 |  | 50 | 1228 |  | 50 | 1278 |  | 50 | 1328 |  | 50 | 1378 |  |
| RHD Hard Top | 351 |  | 27 | 378 |  | 12 | 390 |  | 20 | 410 |  | 12 | 422 |  | 20 | 442 |  | 12 | 454 |  |
| Soft Top | 58 |  | 12 | 70 |  | 3 | 73 |  | 5 | 78 |  | 3 | 81 |  | 5 | 86 |  | 3 | 89 |  |
| Total Export RHD | 409 |  | 39 | 448 |  | 15 | 463 |  | 25 | 488 |  | 15 | 503 |  | 25 | 528 |  | 15 | 543 |  |
| Total Export LHD & RHD | 1511 | 4.7 | 90 | 1601 | 2.7 | 40 | 1641 | 3.4 | 75 | 1716 | 2.8 | 65 | 1781 | 3.7 | 75 | 1856 | 3.1 | 65 | 1921 |  |
| Over/(Under) Schedule 18 R.1 | (40) |  | 40 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| CANADA Hard-Top | 2390 |  | 25 | 2415 |  | 25 | 2440 |  | 70 | 2510 |  | 70 | 2580 |  | 77 | 2657 |  | 20 | 2677 |  |
| Soft-Top | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  | -0- | 240 |  |
| Total Canada | 2630 | 1.3 | 25 | 2655 | 1.7 | 25 | 2680 | 3.2 | 70 | 2750 | 3.1 | 70 | 2820 | 3.9 | 77 | 2897 | 1.0 | 20 | 2917 |  |
| Over/(Under) Schedule 18 R.1 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign | 4141 | 6.0 | 115 | 4256 | 4.3 | 65 | 4321 | 6.6 | 145 | 4466 | 5.9 | 135 | 4601 | 7.6 | 152 | 4753 | 4.1 | 85 | 4838 |  |
| Over/(Under) Schedule 18 R.1 | (40) |  | 40 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 26640 | 48.6 | 923 | 27563 | 49.3 | 739 | 28302 | 50.4 | 1108 | 29410 | 50.9 | 1171 | 30581 | 35.8 | 717 | 31298 | 35.6 | 748 | 32046 |  |
| Soft-Top | 4530 | 7.3 | 140 | 4670 | 7.4 | 112 | 4782 | 6.4 | 141 | 4923 | 5.9 | 135 | 5058 | 4.3 | 85 | 5143 | 4.5 | 94 | 5237 |  |
| Total | 31170 | 55.9 | 1063 | 32233 | 56.7 | 851 | 33084 | 56.8 | 1249 | 34333 | 56.8 | 1306 | 35639 | 40.1 | 802 | 36441 | 40.1 | 842 | 37283 |  |
| Over/(Under) Schedule 18 R.1 | 460 |  | (15) | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  | -0- | 445 |  |

FORM   AM 1262		Page 2 of 2							                                                             APPROVED    R. Abernethy (signed)                              DATE     7/16/58

SCHEDULE NO. ______19       ___      DATE   7/15/58                                                 MONTHLY BUILDING SCHEDULE                                                          APPROVED      R. W.Chapin Jr.  (signed)                        DATE_    7/17/58               _

REVISION NO. _______     ______      DATE                                                                                  PRODUCT                                                                                          APPROVED       E.W.Bernitt       (signed)                        DATE _   7/17/58             ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY 1959 DAYS 22 | MONTH FEBRUARY DAYS 20 | MONTH MARCH DAYS 17.5 | MONTH APRIL DAYS | MONTH DAYS | MONTH DAYS |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 688 | 28659 |  | 573 | 29232 |  | 633 | 29865 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 94 | 4568 |  | 143 | 4711 |  | 200 | 4911 |  |  |  |  |  |  |  |  |  |  |
| Total U.S. |  | 35.5 | 782 | 33227 | 35.8 | 716 | 33943 | 50.0 | 833 | 34776 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 18 R.1 |  |  | -0- | 445 |  | -0- | 445 |  | (267) | 178 |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 35 | 979 |  | 35 | 1014 |  | 35 | 1049 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 15 | 449 |  | 10 | 459 |  | 6 | 465 |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD |  |  | 50 | 1428 |  | 45 | 1473 |  | 41 | 1514 |  |  |  |  |  |  |  |  |  |  |
| RHD Hard Top |  |  | 20 | 474 |  | 12 | 486 |  | 20 | 506 |  |  |  |  |  |  |  |  |  |  |
| Soft Top |  |  | 5 | 94 |  | 3 | 97 |  | 5 | 102 |  |  |  |  |  |  |  |  |  |  |
| Total Export RHD |  |  | 25 | 568 |  | 15 | 583 |  | 25 | 608 |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD & RHD |  | 3.4 | 75 | 1996 | 3.0 | 60 | 2056 | 3.0 | 66 | 2122 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 18 R.1 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |  |  |  |  |  |  |  |  |  |
| CANADA Hard-Top |  |  | 15 | 2692 |  | 10 | 2702 |  | 85 | 2787 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 10 | 250 |  | 15 | 265 |  | 50 | 315 |  |  |  |  |  |  |  |  |  |  |
| Total Canada |  | 1.1 | 25 | 2942 | 1.3 | 25 | 2967 | 6.1 | 135 | 3102 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 18 R.1 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |  |  |  |  |  |  |  |  |  |
| Total Foreign |  | 4.5 | 100 | 4938 | 4.3 | 85 | 5023 | 9.1 | 201 | 5224 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 18 R.1 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 34.5 | 758 | 32804 | 31.5 | 630 | 33434 | 46.3 | 773 | 34207 |  | -0- | 34207 |  |  |  |  |  |  |  |
| Soft-Top |  | 5.6 | 124 | 5361 | 8.6 | 171 | 5532 | 12.8 | 261 | 5793 |  | -0- | 5793 |  |  |  |  |  |  |  |
| Total |  | 40.1 | 882 | 38165 | 40.1 | 801 | 38966 | 59.1 | 1034 | 40000 |  | -0- | 40000 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 18 R.1 |  |  | -0- | 445 |  | -0- | 445 |  | (267) | 178 |  | (178) | -0- |  |  |  |  |  |  |  |