FORM PLAN 68 REV. 2-55-A.M.P	Sheet 1 of 3									                                      APPROVED    R.T. Purdy & R. Abernethy     (signed)      DATE   12-5-55 & 12-6-55

SCHEDULE NO. ______2  ________  DATE        11-30-55                                          MONTHLY BUILDING SCHEDULE                                                            APPROVED W.L. Courage (signed)_                                DATE_   12-6-55     ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED_E. W. Bernitt     (signed)         ___            __DATE   12-7-55     _     __

Series III 1500 c.c. Engine

Metropolitan Series Cars – Austin Motors Co., Ltd., England

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH January, 1956 DAYS 22 |  |  | MONTH February DAYS 21 |  |  | MONTH March DAYS 22 |  |  | MONTH April DAYS 19 |  |  | MONTH May DAYS 21 |  |  | MONTH June DAYS 21 |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Nash Hard-Top |  |  | 514 | 514 |  | 506 | 1020 |  | 473 | 1493 |  | 349 | 1842 |  | 403 | 2245 |  | 441 | 2686 |  |
| Soft-Top |  |  | 0 | 0 |  | 50 | 50 |  | 109 | 159 |  | 100 | 259 |  | 98 | 357 |  | 45 | 402 |  |
| Total Nash U.S. |  |  | 514 | 514 |  | 556 | 1070 |  | 582 | 1652 |  | 449 | 2101 |  | 501 | 2602 |  | 486 | 3088 |  |
| Hudson Hard-Top |  |  | 143 | 143 |  | 135 | 278 |  | 134 | 412 |  | 146 | 558 |  | 160 | 718 |  | 154 | 872 |  |
| Soft-Top |  |  | 7 | 7 |  | 15 | 22 |  | 16 | 38 |  | 14 | 52 |  | 20 | 72 |  | 26 | 98 |  |
| Total Hudson U.S. |  |  | 150 | 150 |  | 150 | 300 |  | 150 | 450 |  | 160 | 610 |  | 180 | 790 |  | 180 | 970 |  |
| Total U.S. |  |  | 664 | 664 |  | 706 | 1370 |  | 732 | 2102 |  | 609 | 2711 |  | 681 | 3392 |  | 666 | 4058 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Export Hard-Top |  |  | 40 | 40 |  | 40 | 80 |  | 45 | 125 |  | 60 | 185 |  | 60 | 245 |  | 72 | 317 |  |
| Soft-Top |  |  | 0 | 0 |  | 10 | 10 |  | 15 | 25 |  | 15 | 40 |  | 15 | 55 |  | 18 | 73 |  |
| Total Export |  |  | 40 | 40 |  | 50 | 90 |  | 60 | 150 |  | 75 | 225 |  | 75 | 300 |  | 90 | 390 |  |
| Canada- Nash Hard-Top |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Soft-Top |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Total Nash-Canada |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Hudson Hard-Top |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Soft-Top |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Total Hudson-Canada |  |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| Total Foreign |  |  | 40 | 40 |  | 50 | 90 |  | 60 | 150 |  | 75 | 225 |  | 75 | 300 |  | 90 | 390 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 697 | 697 |  | 681 | 1378 |  | 652 | 2030 |  | 555 | 2585 |  | 623 | 3208 |  | 667 | 3875 |  |
| Soft-Top |  |  | 7 | 7 |  | 75 | 82 |  | 140 | 222 |  | 129 | 351 |  | 133 | 484 |  | 89 | 573 |  |
| Total |  | 32 | 704 | 704 | 36 | 756 | 1460 | 36 | 792 | 2252 | 36 | 684 | 2936 | 36 | 756 | 3692 | 36 | 756 | 4448 |  |

FORM PLAN 68 REV. 2-55-A.M.P	Sheet #2 of #3									                                      APPROVED    R.T. Purdy & R. Abernethy     (signed)      DATE   12-5-55 & 12-6-55

SCHEDULE NO. ______2  ________  DATE        11-30-55                                          MONTHLY BUILDING SCHEDULE                                                            APPROVED W.L. Courage (signed)_                                DATE_   12-6-55     ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED_E. W. Bernitt     (signed)         ___            __DATE   12-7-55     _     __

Series III 1500 c.c. Engine

Metropolitan Series Cars – Austin Motors Co., Ltd., England

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH July, 1956 DAYS 20 |  |  | MONTH August DAYS 15 |  |  | MONTH September DAYS 20 |  |  | MONTH October DAYS 23 |  |  | MONTH November DAYS 22 |  |  | MONTH December DAYS 18 |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Nash Hard-Top |  |  | 340 | 3026 |  | 157 | 3183 |  | 290 | 3473 |  | 395 | 3868 |  | 375 | 4243 |  | 291 | 4534 |  |
| Soft-Top |  |  | 0 | 402 |  | 13 | 415 |  | 0 | 415 |  | 0 | 415 |  | 0 | 415 |  | 0 | 415 |  |
| Total Nash U.S. |  |  | 340 | 3428 |  | 170 | 3598 |  | 290 | 3888 |  | 395 | 4283 |  | 375 | 4658 |  | 291 | 4949 |  |
| Hudson Hard-Top |  |  | 165 | 1037 |  | 80 | 1117 |  | 150 | 1267 |  | 150 | 1417 |  | 150 | 1567 |  | 125 | 1692 |  |
| Soft-Top |  |  | 15 | 113 |  | 10 | 123 |  | 0 | 123 |  | 0 | 123 |  | 0 | 123 |  | 0 | 123 |  |
| Total Hudson U.S. |  |  | 180 | 1150 |  | 90 | 1240 |  | 150 | 1390 |  | 150 | 1540 |  | 150 | 1690 |  | 125 | 1815 |  |
| Total U.S. |  |  | 520 | 4578 |  | 260 | 4838 |  | 440 | 5278 |  | 545 | 5823 |  | 525 | 6348 |  | 416 | 6764 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Export Hard-Top |  |  | 60 | 377 |  | 50 | 427 |  | 50 | 477 |  | 40 | 517 |  | 30 | 547 |  | 30 | 577 |  |
| Soft-Top |  |  | 0 | 73 |  | 0 | 73 |  | 0 | 73 |  | 0 | 73 |  | 0 | 73 |  | 0 | 73 |  |
| Total Export |  |  | 60 | 450 |  | 50 | 500 |  | 50 | 550 |  | 40 | 590 |  | 30 | 620 |  | 30 | 650 |  |
| Canada- Nash Hard-Top |  |  | 85 | 85 |  | 100 | 185 |  | 80 | 265 |  | 75 | 340 |  | 75 | 415 |  | 100 | 515 |  |
| Soft-Top |  |  | 15 | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  |
| Total Nash-Canada |  |  | 100 | 100 |  | 100 | 200 |  | 80 | 280 |  | 75 | 355 |  | 75 | 430 |  | 100 | 530 |  |
| Hudson Hard-Top |  |  | 35 | 35 |  | 35 | 70 |  | 30 | 100 |  | 30 | 130 |  | 30 | 160 |  | 30 | 190 |  |
| Soft-Top |  |  | 5 | 5 |  | 5 | 10 |  | 0 | 10 |  | 0 | 10 |  | 0 | 10 |  | 0 | 10 |  |
| Total Hudson-Canada |  |  | 40 | 40 |  | 40 | 80 |  | 30 | 110 |  | 30 | 140 |  | 30 | 170 |  | 30 | 200 |  |
| Total Foreign |  |  | 200 | 590 |  | 190 | 780 |  | 160 | 940 |  | 145 | 1085 |  | 135 | 1220 |  | 160 | 1380 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 685 | 4560 |  | 422 | 4982 |  | 600 | 5582 |  | 690 | 6272 |  | 660 | 6932 |  | 576 | 7508 |  |
| Soft-Top |  |  | 35 | 608 |  | 28 | 636 |  | 0 | 636 |  | 0 | 636 |  | 0 | 636 |  | 0 | 636 |  |
| Total |  | 36 | 720 | 5168 | 30 | 450 | 5618 | 30 | 600 | 6218 | 30 | 690 | 6908 | 30 | 660 | 7568 | 32 | 576 | 8144 |  |

FORM PLAN 68 REV. 2-55-A.M.P	Sheet #3 of #3									                                      APPROVED    R.T. Purdy & R. Abernethy     (signed)      DATE   12-5-55 & 12-6-55

SCHEDULE NO. ______2  ________  DATE        11-30-55                                          MONTHLY BUILDING SCHEDULE                                                            APPROVED W.L. Courage (signed)_                                DATE_   12-6-55     ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED_E. W. Bernitt     (signed)         ___            __DATE   12-7-55     _     __

Series III 1500 c.c. Engine

Metropolitan Series Cars – Austin Motors Co., Ltd., England

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH Jnuary, 1957 DAYS 22 |  |  | MONTH February DAYS 20 |  |  | MONTH March DAYS 16 |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Nash Hard-Top |  |  | 389 | 4923 |  | 277 | 5200 |  | 90 | 5290 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 0 | 415 |  | 50 | 465 |  | 115 | 580 |  |  |  |  |  |  |  |  |  |  |
| Total Nash U.S. |  |  | 389 | 5338 |  | 327 | 5665 |  | 205 | 5870 |  |  |  |  |  |  |  |  |  |  |
| Hudson Hard-Top |  |  | 163 | 1855 |  | 104 | 1959 |  | 47 | 2006 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 2 | 125 |  | 34 | 159 |  | 60 | 219 |  |  |  |  |  |  |  |  |  |  |
| Total Hudson U.S. |  |  | 165 | 1980 |  | 138 | 2118 |  | 107 | 2225 |  |  |  |  |  |  |  |  |  |  |
| Total U.S. |  |  | 554 | 7318 |  | 465 | 7783 |  | 312 | 8095 |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Export Hard-Top |  |  | 0 | 577 |  | 0 | 577 |  | 0 | 577 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 0 | 73 |  | 0 | 73 |  | 0 | 73 |  |  |  |  |  |  |  |  |  |  |
| Total Export |  |  | 0 | 650 |  | 0 | 650 |  | 0 | 650 |  |  |  |  |  |  |  |  |  |  |
| Canada- Nash Hard-Top |  |  | 85 | 600 |  | 85 | 685 |  | 103 | 788 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 15 | 30 |  | 15 | 45 |  | 22 | 67 |  |  |  |  |  |  |  |  |  |  |
| Total Nash-Canada |  |  | 100 | 630 |  | 100 | 730 |  | 125 | 855 |  |  |  |  |  |  |  |  |  |  |
| Hudson Hard-Top |  |  | 45 | 235 |  | 70 | 305 |  | 69 | 374 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 5 | 15 |  | 5 | 20 |  | 6 | 26 |  |  |  |  |  |  |  |  |  |  |
| Total Hudson-Canada |  |  | 50 | 250 |  | 75 | 325 |  | 75 | 400 |  |  |  |  |  |  |  |  |  |  |
| Total Foreign |  |  | 150 | 1530 |  | 175 | 1705 |  | 200 | 1905 |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 682 | 8190 |  | 536 | 8726 |  | 309 | 9035 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 22 | 658 |  | 104 | 762 |  | 203 | 965 |  |  |  |  |  |  |  |  |  |  |
| Total |  | 32 | 704 | 8848 | 32 | 640 | 9488 | 32 | 512 | 10000 |  |  |  |  |  |  |  |  |  |  |