FORM AM 1262								                                                        		           APPROVED    R. Abernethy (signed)                              DATE     1-13-59

SCHEDULE NO. ______21       ___      DATE   1-13-59                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE_    1/13/59                 _

REVISION NO. _______     ______      DATE                                                                                  PRODUCT                                                                                         APPROVED       E.W.Bernitt       (signed)                        DATE _    1-13-59            ____

FINAL	SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY 1959 DAYS 17 |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 28553 |  | 360 | 28913 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 4573 |  | 67 | 4640 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total U.S. | 33126 | 25.1 | 427 | 33553 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 20 | 69 |  | 147 | 216 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 835 |  | -0- | 835 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 388 |  | -0- | 388 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD | 1223 |  | -0- | 1223 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RHD Hard Top | 355 |  | -0- | 355 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft Top | 60 |  | -0- | 60 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export RHD | 415 |  | -0- | 415 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD & RHD | 1638 | 0.0 | -0- | 1638 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 20 | (125) |  | -0- | (125) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CANADA Hard-Top | 2614 |  | -0- | 2614 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 242 |  | -0- | 242 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Canada | 2856 | 0.0 | -0- | 2856 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 20 | 59 |  | -0- | 59 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Foreign | 4494 | 0.0 | -0- | 4494 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 20 | (66) |  | -0- | (66) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 32357 | 21.2 | 360 | 32717 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top | 5263 | 3.9 | 67 | 5330 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total | 37620 | 25.1 | 427 | 38047 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 20 | 3 |  | 147 | 150 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | NOTE: This production overlaps Series IV |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |