FORM PLAN 68 REV. 2-55-A.M.P	Sheet 1 of 2									                                      APPROVED    E. W. Bernitt  (signed)                               DATE     11-13/56

SCHEDULE NO. ______7             ___  DATE        11 /6 /56                                               MONTHLY BUILDING SCHEDULE                                                      APPROVED R. Abernethy    (signed)_                                DATE_   11-9-56     ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED                                                   ___            __DATE _                    ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU Sept. | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH Oct. DAYS 23 | MONTH Nov. DAYS 22 | MONTH Dec. DAYS 18 | MONTH Jan. DAYS 22 | MONTH Feb. DAYS 20 | MONTH March DAYS 21 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 4755 |  | 544 | 5299 |  | 762 | 6061 |  | 595 | 6656 |  | 753 | 7409 |  | 714 | 8123 |  | 753 | 8876 |  |
| Soft-Top | 541 |  | 116 | 657 |  | 60 | 717 |  | 78 | 795 |  | 82 | 877 |  | 130 | 1007 |  | 133 | 1140 |  |
| Total U.S. | 5296 |  | 660 | 5956 |  | 822 | 6778 |  | 673 | 7451 |  | 835 | 8286 |  | 844 | 9130 |  | 886 | 10016 |  |
| Over/(Under) Sched. No.6 | 0 |  |  | 0 |  | 60 | 60 |  | 71 | 131 |  | 79 | 210 |  | 204 | 414 |  | 214 | 628 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top | 424 |  | 23 | 447 |  | 49 | 496 |  | 50 | 546 |  | 31 | 577 |  | 54 | 631 |  | 53 | 684 |  |
| Soft-Top | 210 |  | 0 | 210 |  | 0 | 210 |  | 0 | 210 |  | 0 | 210 |  | 7 | 217 |  | 11 | 228 |  |
| Total Export | 634 |  | 23 | 657 |  | 49 | 706 |  | 50 | 756 |  | 31 | 787 |  | 61 | 848 |  | 64 | 912 |  |
| Over/(Under) Sched. No.6 | 0 |  | (70) | (70) |  | 20 | (50) |  | 19 | (31) |  | 31 | 0 |  | 0 | 0 |  | 0 | 0 |  |
| CANADA NASH Hard-Top | 310 |  | 195 | 505 |  | 32 | 537 |  | 28 | 565 |  | 25 | 590 |  | 149 | 739 |  | 130 | 869 |  |
| Soft-Top | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  | 15 | 30 |  | 6 | 36 |  | 33 | 69 |  |
| Total Nash-Canada | 325 |  | 195 | 520 |  | 32 | 552 |  | 28 | 580 |  | 40 | 620 |  | 155 | 775 |  | 163 | 938 |  |
| Over/(Under) Sched. No.6 | 0 |  | 50 | 50 |  | 15 | 65 |  | 0 | 65 |  | 0 | 65 |  | 0 | 65 |  | 0 | 65 |  |
| CANADA HUDSON Hard Top | 129 |  | 88 | 217 |  | 21 | 238 |  | 5 | 243 |  | 15 | 258 |  | 90 | 348 |  | 95 | 443 |  |
| Soft Top | 10 |  | 0 | 10 |  | 0 | 10 |  | 0 | 10 |  | 3 | 13 |  | 10 | 23 |  | 10 | 33 |  |
| Total Hudson Canada | 139 |  | 88 | 227 |  | 21 | 248 |  | 5 | 253 |  | 18 | 271 |  | 100 | 371 |  | 105 | 476 |  |
| Over/(Under) Sched. No.6 | 0 |  | 20 | 20 |  | 15 | 35 |  | 0 | 35 |  | 0 | 35 |  | 0 | 35 |  | 0 | 35 |  |
| TOTAL FOREIGN | 1098 |  | 306 | 1404 |  | 102 | 1506 |  | 83 | 1589 |  | 89 | 1678 |  | 316 | 1994 |  | 332 | 2326 |  |
| Over/(Under) Sched. No.6 | 0 |  | 0 | 0 |  | 50 | 50 |  | 19 | 69 |  | 31 | 100 |  | 0 | 100 |  | 0 | 100 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 5618 |  | 850 | 6468 |  | 864 | 7332 |  | 678 | 8010 |  | 824 | 8834 |  | 1007 | 9841 |  | 1031 | 10872 |  |
| Soft-Top | 776 |  | 116 | 892 |  | 60 | 952 |  | 78 | 1030 |  | 100 | 1130 |  | 153 | 1283 |  | 187 | 1470 |  |
| Total | 6394 |  | 966 | 7360 | 42 | 924 | 8284 | 42 | 756 | 9040 | 42 | 924 | 9964 | 58 | 1160 | 11124 | 58 | 1218 | 12342 |  |
| Over/(Under) Sched. No.6 | 0 |  |  | 0 |  | 110 | 110 |  | 90 | 200 |  | 110 | 310 |  | 204 | 514 |  | 214 | 728 |  |

FORM PLAN 68 REV. 2-55-A.M.P	Sheet 2 of 2									                                      APPROVED    E. W. Bernitt  (signed)                               DATE     11-13/56

SCHEDULE NO. ______7             ___  DATE        11 /6 /56                                               MONTHLY BUILDING SCHEDULE                                                      APPROVED R. Abernethy    (signed)_                                DATE_   11-9-56     ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED                                                   ___            __DATE _                    ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH April DAYS 20 | MONTH May DAYS 21 | MONTH June DAYS 5 | MONTH DAYS | MONTH DAYS | MONTH DAYS |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 714 | 9590 |  | 813 | 10403 |  | 239 | 10642 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 130 | 1270 |  | 73 | 1343 |  | 0 | 1343 |  |  |  |  |  |  |  |  |  |  |
| Total U.S. |  |  | 844 | 10860 |  | 886 | 11746 |  | 239 | 11985 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 204 | 832 |  | 214 | 1046 |  | (401) | 645 |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top |  |  | 50 | 734 |  | 56 | 790 |  | 11 | 801 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 11 | 239 |  | 8 | 247 |  | 2 | 249 |  |  |  |  |  |  |  |  |  |  |
| Total Export |  |  | 61 | 973 |  | 64 | 1037 |  | 13 | 1050 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 0 | 0 |  | 0 | 0 |  | (37) | (37) |  |  |  |  |  |  |  |  |  |  |
| CANADA NASH Hard-Top |  |  | 141 | 1010 |  | 154 | 1164 |  | 14 | 1178 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 14 | 83 |  | 10 | 93 |  | 0 | 93 |  |  |  |  |  |  |  |  |  |  |
| Total Nash-Canada |  |  | 155 | 1093 |  | 164 | 1257 |  | 14 | 1271 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 0 | 65 |  | 0 | 65 |  | (38) | 27 |  |  |  |  |  |  |  |  |  |  |
| CANADA HUDSON Hard Top |  |  | 95 | 538 |  | 102 | 640 |  | 14 | 654 |  |  |  |  |  |  |  |  |  |  |
| Soft Top |  |  | 5 | 38 |  | 2 | 40 |  | 0 | 40 |  |  |  |  |  |  |  |  |  |  |
| Total Hudson Canada |  |  | 100 | 576 |  | 104 | 680 |  | 14 | 694 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 0 | 35 |  | 0 | 35 |  | (45) | (10) |  |  |  |  |  |  |  |  |  |  |
| TOTAL FOREIGN |  |  | 316 | 2642 |  | 332 | 2974 |  | 41 | 3015 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 0 | 100 |  | 0 | 100 |  | (120) | (20) |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 1000 | 11872 |  | 1125 | 12997 |  | 278 | 13275 |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 160 | 1630 |  | 93 | 1723 |  | 2 | 1725 |  |  |  |  |  |  |  |  |  |  |
| Total |  | 58 | 1160 | 13502 | 58 | 1218 | 14720 | 58 | 280 | 15000 |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. No.6 |  |  | 204 | 932 |  | 214 | 1146 |  | (521) | 625 |  |  |  |  |  |  |  |  |  |  |