FORM PLAN 68 REV. 2-55-A.M.P	Page 1 of 2									                                      APPROVED    Unknown        (signed)                               DATE     11/30/56            														              APPROVED     R. Abernethy (signed)                               DATE_   12 / 3 /56    ____

SCHEDULE NO. ______8             ___  DATE        11 /30 /56                                             MONTHLY BUILDING SCHEDULE                                                      APPROVED       R.J. Orr      (printed)                                 DATE_per letter of 11-29 _

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED       E.W. Bernitt   (signed)        ___             _DATE _   12 /3/ 56      ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU November | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH Dec. DAYS 18 | MONTH Jan. DAYS 22 | MONTH Feb. DAYS 20 | MONTH March DAYS 21 | MONTH April DAYS 20 |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 6061 |  | 595 | 6656 |  | 863 | 7519 |  | 814 | 8333 |  | 858 | 9191 |  | 814 | 10005 |  |  |  |  |
| Soft-Top | 717 |  | 78 | 795 |  | 82 | 877 |  | 130 | 1007 |  | 133 | 1140 |  | 130 | 1270 |  |  |  |  |
| Total U.S. | 6778 | 37.4 | 673 | 7451 | 43.0 | 945 | 8396 | 47.2 | 944 | 9340 | 47.2 | 991 | 10331 | 47.2 | 944 | 11275 |  |  |  |  |
| Over/(Under) Sched. No.7 | 0 |  | 0 | 0 |  | 110 | 110 |  | 100 | 210 |  |  | 315 |  | 100 | 415 |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top | 408 |  | 35 | 443 |  | 60 | 503 |  | 70 | 573 |  | 105 | 678 |  | 106 | 784 |  |  |  |  |
| Soft-Top | 190 |  | 5 | 195 |  | 25 | 220 |  | 25 | 245 |  | 55 | 300 |  | 54 | 354 |  |  |  |  |
| Total Export | 598 |  | 40 | 638 |  | 85 | 723 |  | 95 | 818 |  | 160 | 978 |  | 160 | 1138 |  |  |  |  |
| Over/(Under) Sched. No.7 | (108) |  | (10) | (118) |  | 54 | (64) |  | 34 | (30) |  | 96 | 66 |  | 99 | 165 |  |  |  |  |
| CANADA NASH Hard-Top | 537 |  | 28 | 565 |  | 25 | 590 |  | 149 | 739 |  | 130 | 869 |  | 141 | 1010 |  |  |  |  |
| Soft-Top | 15 |  | 0 | 15 |  | 15 | 30 |  | 6 | 36 |  | 33 | 69 |  | 14 | 83 |  |  |  |  |
| Total Nash-Canada | 552 |  | 28 | 580 |  | 40 | 620 |  | 155 | 775 |  | 163 | 938 |  | 155 | 1093 |  |  |  |  |
| Over/(Under) Sched. No.7 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| CANADA HUDSON Hard Top | 238 |  | 5 | 243 |  | 15 | 258 |  | 90 | 348 |  | 65 | 413 |  | 45 | 458 |  |  |  |  |
| Soft Top | 10 |  | 0 | 10 |  | 3 | 13 |  | 10 | 23 |  | 10 | 33 |  | 5 | 38 |  |  |  |  |
| Total Hudson Canada | 248 |  | 5 | 253 |  | 18 | 271 |  | 100 | 371 |  | 75 | 446 |  | 50 | 496 |  |  |  |  |
| Over/(Under) Sched. No.7 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | (30) | (30) |  | (50) | (80) |  |  |  |  |
| TOTAL FOREIGN | 1398 | 4.0 | 73 | 1471 | 6.5 | 143 | 1614 | 17.5 | 350 | 1964 | 19.0 | 398 | 2362 | 18.2 | 365 | 2727 |  |  |  |  |
| Over/(Under) Sched. No.7 | (108) |  | (10) | (118) |  | 54 | (64) |  | 34 | (30) |  | 66 | 36 |  | 49 | 85 |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 7244 |  | 663 | 7907 |  | 963 | 8870 |  | 1123 | 9993 |  | 1158 | 11151 |  | 1106 | 12257 |  |  |  |  |
| Soft-Top | 932 |  | 83 | 1015 |  | 125 | 1140 |  | 171 | 1311 |  | 231 | 1542 |  | 203 | 1745 |  |  |  |  |
| Total | 8176 | 41.4 | 746 | 8922 | 49.5 | 1088 | 10010 | 64.7 | 1294 | 11304 | 66.2 | 1389 | 12693 | 65.4 | 1309 | 14002 |  |  |  |  |
| Over/(Under) Sched. No.7 | (108) |  | (10) | (118) |  | 164 | 46 |  | 134 | 180 |  | 171 | 351 |  | 149 | 500 |  |  |  |  |

FORM PLAN 68 REV. 2-55-A.M.P	Page 2 of 2									                                      APPROVED    Unknown        (signed)                               DATE     11/30/56            														              APPROVED     R. Abernethy (signed)                               DATE_   12 / 3 /56    ____

SCHEDULE NO. ______8             ___  DATE        11 /30 /56                                             MONTHLY BUILDING SCHEDULE                                                      APPROVED       R.J. Orr      (printed)                                 DATE_per letter of 11-29 _

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED       E.W. Bernitt   (signed)        ___             _DATE _   12 /3/ 56      ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH May DAYS 21 | MONTH June DAYS 20 | MONTH July DAYS 16 | MONTH Aug. DAYS 15 | MONTH Sept. DAYS 21 | MONTH Oct. DAYS 19 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 866 | 10871 |  | 819 | 11690 |  | 637 | 12327 |  | 500 | 12827 |  | 740 | 13567 |  | 648 | 14215 |  |
| Soft-Top |  |  | 125 | 1395 |  | 125 | 1520 |  | 115 | 1635 |  | 100 | 1735 |  | 100 | 1835 |  | 88 | 1923 |  |
| Total U.S. |  | 47.2 | 991 | 12266 | 47.2 | 944 | 13210 | 47. | 752 | 13962 | 40 | 600 | 14562 | 40 | 840 | 15402 | 40.0 | 736 | 16138 |  |
| Over/(Under) Sched. No.7 |  |  | 105 | 520 |  | 705 | 1225 |  | 752 | 1977 |  | 600 | 2577 |  | 840 | 3417 |  | 736 | 4153 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top |  |  | 100 | 884 |  | 85 | 969 |  | 65 | 1034 |  | 60 | 1094 |  | 60 | 1154 |  | 53 | 1207 |  |
| Soft-Top |  |  | 45 | 399 |  | 35 | 434 |  | 30 | 464 |  | 25 | 489 |  | 23 | 512 |  | 20 | 532 |  |
| Total Export |  |  | 145 | 1283 |  | 120 | 1403 |  | 95 | 1498 |  | 85 | 1583 |  | 83 | 1666 |  | 73 | 1739 |  |
| Over/(Under) Sched. No.7 |  |  | 81 | 246 |  | 107 | 353 |  | 95 | 448 |  | 85 | 533 |  | 83 | 616 |  | 73 | 689 |  |
| CANADA NASH Hard-Top |  |  | 82 | 1092 |  | 50 | 1142 |  | 40 | 1182 |  | 40 | 1222 |  | 70 | 1292 |  | 61 | 1353 |  |
| Soft-Top |  |  | 10 | 93 |  | 0 | 93 |  | 0 | 93 |  | 0 | 93 |  | 0 | 93 |  | 0 | 93 |  |
| Total Nash-Canada |  |  | 92 | 1185 |  | 50 | 1235 |  | 40 | 1275 |  | 40 | 1315 |  | 70 | 1385 |  | 61 | 1446 |  |
| Over/(Under) Sched. No.7 |  |  | (72) | (72) |  | 36 | (36) |  | 40 | 4 |  | 40 | 44 |  | 70 | 114 |  | 61 | 175 |  |
| CANADA HUDSON Hard Top |  |  | 48 | 506 |  | 25 | 531 |  | 20 | 551 |  | 20 | 571 |  | 35 | 606 |  | 31 | 637 |  |
| Soft Top |  |  | 2 | 40 |  | 0 | 40 |  | 0 | 40 |  | 0 | 40 |  | 0 | 40 |  | 0 | 40 |  |
| Total Hudson Canada |  |  | 50 | 546 |  | 25 | 571 |  | 20 | 591 |  | 20 | 611 |  | 35 | 646 |  | 31 | 677 |  |
| Over/(Under) Sched. No.7 |  |  | (54) | (134) |  | 11 | (123) |  | 20 | (103) |  | 20 | (83) |  | 35 | (48) |  | 31 | (17) |  |
| TOTAL FOREIGN |  | 13.7 | 287 | 3014 | 9.8 | 195 | 3209 | 9.7 | 155 | 3364 | 9.7 | 145 | 3509 | 9.0 | 188 | 3697 | 9.0 | 165 | 3862 |  |
| Over/(Under) Sched. No.7 |  |  | (45) | 40 |  | 154 | 194 |  | 155 | 349 |  | 145 | 494 |  | 188 | 682 |  | 165 | 847 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 1096 | 13353 |  | 979 | 14332 |  | 762 | 15094 |  | 620 | 15714 |  | 905 | 16619 |  | 793 | 17412 |  |
| Soft-Top |  |  | 182 | 1927 |  | 160 | 2087 |  | 145 | 2232 |  | 125 | 2357 |  | 123 | 2480 |  | 108 | 2588 |  |
| Total |  | 60.9 | 1278 | 15280 | 57.0 | 1139 | 16419 | 56.7 | 907 | 17326 | 49.7 | 745 | 18071 | 49.0 | 1028 | 19099 | 49.0 | 901 | 20000 |  |
| Over/(Under) Sched. No.7 |  |  | 60 | 560 |  | 859 | 1419 |  | 907 | 2326 |  | 745 | 3071 |  | 1028 | 4099 |  | 901 | 5000 |  |