FORM AM 1262		Page 1 of 3							                           	           APPROVED    R. Abernethy (signed)                              DATE     5-31-60

SCHEDULE NO. ______13       ___      DATE     5-31-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    6-1-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     5-31-60               ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU MAY | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JUNE DAYS 20 | MONTH JULY DAYS 16 | MONTH AUGUST DAYS 18 | MONTH SEPTEMBER DAYS 22 | MONTH OCTOBER DAYS 21 | MONTH NOVEMBER DAYS 22 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 21943 |  | 431 | 22374 |  | 345 | 22719 |  | 388 | 23107 |  | 761 | 23868 |  | 812 | 24680 |  | 863 | 25543 |  |
| Soft-Top | 6910 |  | 554 | 7464 |  | 360 | 7824 |  | 427 | 8251 |  | 254 | 8505 |  | 143 | 8648 |  | 152 | 8800 |  |
| Total U.S. | 28853 | 49.2 | 985 | 29838 | 44.0 | 705 | 30543 | 45.3 | 815 | 31358 | 46.1 | 1015 | 32373 | 45.5 | 955 | 33328 | 46.1 | 1015 | 34343 |  |
| Over/(Under) Schedule 12 | -0- |  | 431 | 431 |  | 345 | 776 |  | 388 | 1164 |  | 474 | 1638 |  | 452 | 2090 |  | 474 | 2564 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 265 |  | 8 | 273 |  | 8 | 281 |  | 8 | 289 |  | 8 | 297 |  | 8 | 305 |  | 8 | 313 |  |
| Soft-Top | 85 |  | 3 | 88 |  | 3 | 91 |  | 3 | 94 |  | 3 | 97 |  | 3 | 100 |  | 3 | 103 |  |
| Total Export LHD | 350 |  | 11 | 361 |  | 11 | 372 |  | 11 | 383 |  | 11 | 394 |  | 11 | 405 |  | 11 | 416 |  |
| RHD Hard Top | 49 |  | 3 | 52 |  | 3 | 55 |  | 3 | 58 |  | 3 | 61 |  | 3 | 64 |  | 3 | 67 |  |
| Soft Top | 21 |  | 1 | 22 |  | 1 | 23 |  | 1 | 24 |  | 1 | 25 |  | 1 | 26 |  | 1 | 27 |  |
| Total Export RHD | 70 |  | 4 | 74 |  | 4 | 78 |  | 4 | 82 |  | 4 | 86 |  | 4 | 90 |  | 4 | 94 |  |
| Total Export LHD & RHD | 420 | .8 | 15 | 435 | 1.0 | 15 | 450 | .8 | 15 | 465 | .7 | 15 | 480 | .7 | 15 | 495 | .7 | 15 | 510 |  |
| Over/(Under) Schedule 12 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| CANADA Hard-Top | 1407 |  | -0- | 1407 |  | 80 | 1487 |  | 70 | 1557 |  | 70 | 1627 |  | 80 | 1707 |  | 70 | 1777 |  |
| Soft-Top | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  |
| Total Canada | 1752 | 0.0 | -0- | 1752 | 5.0 | 80 | 1832 | 3.9 | 70 | 1902 | 3.2 | 70 | 1972 | 3.8 | 80 | 2052 | 3.2 | 70 | 2122 |  |
| Over/(Under) Schedule 12 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign | 2172 | .8 | 15 | 2187 | 6.0 | 95 | 2282 | 4.7 | 85 | 2367 | 3.9 | 85 | 2452 | 4.5 | 95 | 2547 | 3.9 | 85 | 2632 |  |
| Over/(Under) Schedule 12 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 23664 | 22.1 | 442 | 24106 | 27.2 | 436 | 24542 | 26.0 | 469 | 25011 | 38.3 | 842 | 25853 | 43.0 | 903 | 26756 | 42.9 | 944 | 27700 |  |
| Soft-Top | 7361 | 27.9 | 558 | 7919 | 22.8 | 364 | 8283 | 24.0 | 431 | 8714 | 11.7 | 258 | 8972 | 7.0 | 147 | 9119 | 7.1 | 156 | 9275 |  |
| Total | 31025 | 50.0 | 1000 | 32025 | 50.0 | 800 | 32825 | 50.0 | 900 | 33725 | 50.0 | 1100 | 34825 | 50.0 | 1050 | 35875 | 50.0 | 1100 | 36975 |  |
| Over/(Under) Schedule 12 | -0- |  | 431 | 431 |  | 345 | 776 |  | 388 | 1164 |  | 474 | 1638 |  | 452 | 2090 |  | 474 | 2564 |  |

FORM AM 1262		Page 2 of 3							                           	           APPROVED    R. Abernethy (signed)                              DATE     5-31-60

SCHEDULE NO. ______13       ___      DATE     5-31-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    6-1-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     5-31-60               ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH DECEMBER DAYS 21 | MONTH JANUARY ‘61 DAYS 22 | MONTH FEBRUARY DAYS 20 | MONTH MARCH DAYS 23 | MONTH APRIL DAYS 18 | MONTH MAY DAYS 21 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 871 | 26414 |  | 776 | 27190 |  | 637 | 27827 |  | 718 | 28545 |  | 542 | 29087 |  | 672 | 29759 |  |
| Soft-Top |  |  | 154 | 8954 |  | 259 | 9213 |  | 273 | 9486 |  | 307 | 9793 |  | 233 | 10026 |  | 288 | 10314 |  |
| Total U.S. |  | 48.8 | 1025 | 35368 | 47.1 | 1035 | 36403 | 45.5 | 910 | 37313 | 44.6 | 1025 | 38338 | 43.1 | 775 | 39113 | 45.7 | 960 | 40073 |  |
| Over/(Under) Schedule 12 |  |  | 451 | 3015 |  | 220 | 3235 |  | 200 | 3435 |  | 230 | 3665 |  | 180 | 3845 |  | 210 | 4055 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 8 | 321 |  | 8 | 329 |  | 8 | 337 |  | 8 | 345 |  | 8 | 353 |  | 8 | 361 |  |
| Soft-Top |  |  | 3 | 106 |  | 3 | 109 |  | 3 | 112 |  | 3 | 115 |  | 3 | 118 |  | 3 | 121 |  |
| Total Export LHD |  |  | 11 | 427 |  | 11 | 438 |  | 11 | 449 |  | 11 | 460 |  | 11 | 471 |  | 11 | 482 |  |
| RHD Hard Top |  |  | 3 | 70 |  | 3 | 73 |  | 3 | 76 |  | 3 | 79 |  | 3 | 82 |  | 3 | 85 |  |
| Soft Top |  |  | 1 | 28 |  | 1 | 29 |  | 1 | 30 |  | 1 | 31 |  | 1 | 32 |  | 1 | 33 |  |
| Total Export RHD |  |  | 4 | 98 |  | 4 | 102 |  | 4 | 106 |  | 4 | 110 |  | 4 | 114 |  | 4 | 118 |  |
| Total Export LHD & RHD |  | .7 | 15 | 525 | .7 | 15 | 540 | .8 | 15 | 555 | .7 | 15 | 570 | .8 | 15 | 585 | .7 | 15 | 600 |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| CANADA Hard-Top |  |  | 10 | 1787 |  | 40 | 1827 |  | 60 | 1887 |  | 45 | 1932 |  | 55 | 1987 |  | 55 | 2042 |  |
| Soft-Top |  |  | -0- | 345 |  | 10 | 355 |  | 15 | 370 |  | 65 | 435 |  | 55 | 490 |  | 20 | 510 |  |
| Total Canada |  | 0.5 | 10 | 2132 | 2.2 | 50 | 2182 | 3.7 | 75 | 2257 | 4.7 | 110 | 2367 | 6.1 | 110 | 2477 | 3.6 | 75 | 2552 |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign |  | 1.2 | 25 | 2657 | 2.9 | 65 | 2722 | 4.5 | 90 | 2812 | 5.4 | 125 | 2937 | 6.9 | 125 | 3062 | 4.3 | 90 | 3152 |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 42.5 | 892 | 28592 | 37.6 | 827 | 29419 | 35.4 | 708 | 30127 | 33.6 | 774 | 30901 | 33.8 | 608 | 31509 | 35.1 | 738 | 32247 |  |
| Soft-Top |  | 7.5 | 158 | 9433 | 12.4 | 273 | 9706 | 14.6 | 292 | 9998 | 16.4 | 376 | 10374 | 16.2 | 292 | 10666 | 14.9 | 312 | 10978 |  |
| Total |  | 50.0 | 1050 | 38025 | 50.0 | 1100 | 39125 | 50.0 | 1000 | 40125 | 50.0 | 1150 | 41275 | 50.0 | 900 | 42175 | 50.0 | 1050 | 43225 |  |
| Over/(Under) Schedule 12 |  |  | 451 | 3015 |  | 220 | 3235 |  | 200 | 3435 |  | 230 | 3665 |  | 180 | 3845 |  | 210 | 4055 |  |

FORM AM 1262		Page 3 of 3							                           	           APPROVED    R. Abernethy (signed)                              DATE     5-31-60

SCHEDULE NO. ______13       ___      DATE     5-31-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    6-1-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     5-31-60               ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JUNE ‘61 DAYS 22 | MONTH JULY DAYS 13.5 (15 Available) | MONTH DAYS | MONTH DAYS | MONTH DAYS | MONTH DAYS |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 880 | 30639 |  | 497 | 31136 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 155 | 10469 |  | 88 | 10557 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total U.S. |  | 47.0 | 1035 | 41108 | 43.3 | 585 | 41693 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 12 |  |  | 270 | 4325 |  | 585 | 4910 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 8 | 369 |  | 8 | 377 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 3 | 124 |  | 3 | 127 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD |  |  | 11 | 493 |  | 11 | 504 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RHD Hard Top |  |  | 3 | 88 |  | 3 | 91 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft Top |  |  | 1 | 34 |  | 1 | 35 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export RHD |  |  | 4 | 122 |  | 4 | 126 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD & RHD |  | .7 | 15 | 615 | 1.0 | 15 | 630 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | 15 | 15 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CANADA Hard-Top |  |  | 50 | 2092 |  | 75 | 2167 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | -0- | 510 |  | -0- | 510 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Canada |  | 2.3 | 50 | 2602 | 5.0 | 75 | 2677 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | 75 | 75 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Foreign |  | 3.0 | 65 | 3217 | 6.0 | 90 | 3307 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 12 |  |  | -0- | -0- |  | 90 | 90 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 42.8 | 941 | 33188 | 43.2 | 583 | 33771 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  | 7.2 | 159 | 11137 | 6.8 | 92 | 11229 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 50.0 | 1100 | 44325 | 50.0 | 675 | 45000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 12 |  |  | 270 | 4325 |  | 675 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |