FORM AM 1262 										                           	           APPROVED    R. Abernethy (signed)                              DATE     12-16-60

SCHEDULE NO. ______17       ___      DATE     12-12-60                                            MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_   12-16-60                   _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     12/16/60                   _

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH DECEMBER DAYS 15 |  |  | MONTH JANUARY DAYS 18 |  |  | MONTH FEBRUARY DAYS 16 |  |  | MONTH MARCH DAYS 15 (18 Available) |  |  |  |  |  |  |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | UNSCHEDULED |  | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 24371 |  | 327 | 24698 |  | 394 | 25092 |  | 349 | 25441 |  | 327 | 25768 |  | 3878 | 29646 |  |  |  |  |
| Soft-Top | 8418 |  | 33 | 8451 |  | 41 | 8492 |  | 36 | 8528 |  | 34 | 8562 |  | 2756 | 11318 |  |  |  |  |
| Total U.S. | 32789 | 24.0 | 360 | 33149 | 24.2 | 435 | 33584 | 24.1 | 385 | 33969 | 24.0 | 361 | 34330 |  | 6634 | 40964 |  |  |  |  |
| Over/(Under) Schedule 16 | (42) |  | -0- | (42) |  | 435 | 393 |  | 385 | 778 |  | 361 | 1139 |  |  | -0- |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 290 |  | 8 | 298 |  | 8 | 306 |  | 8 | 314 |  | 8 | 322 |  | 112 | 434 |  |  |  |  |
| Soft-Top | 121 |  | 3 | 124 |  | 3 | 127 |  | 3 | 130 |  | 3 | 133 |  | 27 | 160 |  |  |  |  |
| Total Export LHD | 411 |  | 11 | 422 |  | 11 | 433 |  | 11 | 444 |  | 11 | 455 |  | 139 | 594 |  |  |  |  |
| RHD Hard Top | 63 |  | 3 | 66 |  | 3 | 69 |  | 3 | 72 |  | 3 | 75 |  | 40 | 115 |  |  |  |  |
| Soft Top | 26 |  | 1 | 27 |  | 1 | 28 |  | 1 | 29 |  | 1 | 30 |  | 10 | 40 |  |  |  |  |
| Total Export RHD | 89 |  | 4 | 93 |  | 4 | 97 |  | 4 | 101 |  | 4 | 105 |  | 50 | 155 |  |  |  |  |
| Total Export LHD & RHD | 500 | 1.0 | 15 | 515 | .8 | 15 | 530 | .9 | 15 | 545 | 1.0 | 15 | 560 |  | 189 | 749 |  |  |  |  |
| Over/(Under) Schedule 16 | 20 |  | -0- | 20 |  | 15 | 35 |  | 15 | 50 |  | 15 | 65 |  |  |  |  |  |  |  |
| CANADA Hard-Top | 1691 |  | -0- | 1691 |  | -0- | 1691 |  | -0- | 1691 |  | -0- | 1691 |  | 996 | 2687 |  |  |  |  |
| Soft-Top | 340 |  | -0- | 340 |  | -0- | 340 |  | -0- | 340 |  | -0- | 340 |  | 260 | 600 |  |  |  |  |
| Total Canada | 2031 |  | -0- | 2031 |  | -0- | 2031 |  | -0- | 2031 |  | -0- | 2031 |  | 1256 | 3287 |  |  |  |  |
| Over/(Under) Schedule 16 | (21) |  | -0- | (21) |  | -0- | (21) |  | -0- | (21) |  | -0- | (21) |  |  | -0- |  |  |  |  |
| Total Foreign | 2531 | 1.0 | 15 | 2546 | .8 | 15 | 2561 | .9 | 15 | 2576 | 1.0 | 15 | 2591 |  | 1445 | 4036 |  |  |  |  |
| Over/(Under) Schedule 16 | (1) |  | -0- | (1) |  | 15 | 14 |  | 15 | 29 |  | 15 | 44 |  |  | -0- |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 26415 | 22.5 | 338 | 26753 | 22.5 | 405 | 27158 | 22.5 | 360 | 27518 | 22.5 | 338 | 27856 |  | 5026 | 32882 |  |  |  |  |
| Soft-Top | 8905 | 2.5 | 37 | 8942 | 2.5 | 45 | 8987 | 2.5 | 40 | 9027 | 2.5 | 38 | 9065 |  | 3053 | 12118 |  |  |  |  |
| Total | 35320 | 25.0 | 375 | 35695 | 25.0 | 450 | 36145 | 25.0 | 400 | 36545 | 25.0 | 376 | 36921 |  | *8079 | 45000 |  |  |  |  |
| Over/(Under) Schedule 16 | (43) |  | -0- | (43) |  | 450 | 407 |  | 400 | 807 |  | 376 | 1183 |  |  | -0- |  |  |  |  |
|  |  |  |  |  |  |  |  |  | As of Austin’s Report 2nd December, 1960, this figure Includes 898 units allocated to Austin Dealers |  |  |  |  |  |  |  |  |  |  |  |