FORM AM 1262		Page 1 of 2							                           	           APPROVED    R. Abernethy (signed)                              DATE     6-1-59

SCHEDULE NO. ______6         ___      DATE   5-27-59                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED       E.W.Bernitt       (signed)                        DATE_    6/2/59                  _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE _   6/2/59             ____

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT ACT EST THRU May | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH JUNE DAYS 22 |  |  | MONTH JULY DAYS 18 |  |  | MONTH AUGUST DAYS 16 |  |  | MONTH SEPTEMBER DAYS 22 |  |  | MONTH OCTOBER DAYS 22 |  |  | MONTH NOVEMBER DAYS 21 |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 4558 |  | 1774 | 6332 |  | 1740 | 8072 |  | 1552 | 9624 |  | 2318 | 11942 |  | 2276 | 14218 |  | 1667 | 15885 |  |
| Soft-Top | 1465 |  | 576 | 2041 |  | 435 | 2476 |  | 388 | 2864 |  | 442 | 3306 |  | 434 | 3740 |  | 318 | 4058 |  |
| Total U.S. | 6023 | 106.8 | 2350 | 8373 | 120.8 | 2175 | 10548 | 121.3 | 1940 | 12488 | 125.5 | 2760 | 15248 | 123.2 | 2710 | 17958 | 94.5 | 1985 | 19943 |  |
| Over/(Under) Schedule 5 | (1815) |  | (300) | (2115) |  | -0- | (2115) |  | -0- | (2115) |  | -0- | (2115) |  | -0- | (2115) |  | -0- | (2115) |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 87 |  | 12 | 99 |  | 30 | 129 |  | 30 | 159 |  | 30 | 189 |  | 30 | 219 |  | 30 | 249 |  |
| Soft-Top | 28 |  | 7 | 35 |  | 10 | 45 |  | 10 | 55 |  | 10 | 65 |  | 10 | 75 |  | 10 | 85 |  |
| Total Export LHD | 115 |  | 19 | 134 |  | 40 | 174 |  | 40 | 214 |  | 40 | 254 |  | 40 | 294 |  | 40 | 334 |  |
| RHD Hard Top | 19 |  | 12 | 31 |  | 7 | 38 |  | 7 | 45 |  | 7 | 52 |  | 7 | 59 |  | 15 | 74 |  |
| Soft Top | 7 |  | 4 | 11 |  | 3 | 14 |  | 3 | 17 |  | 3 | 20 |  | 3 | 23 |  | 5 | 28 |  |
| Total Export RHD | 26 |  | 16 | 42 |  | 10 | 52 |  | 10 | 62 |  | 10 | 72 |  | 10 | 82 |  | 20 | 102 |  |
| Total Export LHD & RHD | 141 | 1.6 | 35 | 176 | 2.8 | 50 | 226 | 3.1 | 50 | 276 | 2.3 | 50 | 326 | 2.3 | 50 | 376 | 2.9 | 60 | 436 |  |
| Over/(Under) Schedule 5 | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| CANADA Hard-Top | 571 |  | 146 | 717 |  | 115 | 832 |  | 90 | 922 |  | 50 | 972 |  | 100 | 1072 |  | 100 | 1172 |  |
| Soft-Top | 121 |  | 29 | 150 |  | -0- | 150 |  | -0- | 150 |  | -0- | 150 |  | -0- | 150 |  | -0- | 150 |  |
| Total Canada | 692 | 7.9 | 175 | 867 | 6.4 | 115 | 982 | 5.6 | 90 | 1072 | 2.2 | 50 | 1122 | 4.5 | 100 | 1222 | 4.7 | 100 | 1322 |  |
| Over/(Under) Schedule 5 | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  |
| Total Foreign | 833 | 9.5 | 210 | 1043 | 9.2 | 165 | 1208 | 8.7 | 140 | 1348 | 4.5 | 100 | 1448 | 6.8 | 150 | 1598 | 7.6 | 160 | 1758 |  |
| Over/(Under) Schedule 5 | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  | -0- | (208) |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 5235 | 88.4 | 1944 | 7179 | 105.1 | 1892 | 9071 | 104.9 | 1679 | 10750 | 109.3 | 2405 | 13155 | 109.7 | 2413 | 15568 | 86.3 | 1812 | 17380 |  |
| Soft-Top | 1621 | 28.0 | 616 | 2237 | 24.9 | 448 | 2685 | 25.1 | 401 | 3086 | 20.7 | 455 | 3541 | 20.3 | 447 | 3988 | 15.8 | 333 | 4321 |  |
| Total | 6856 | 116.4 | 2560 | 9416 | 130.0 | 2340 | 11756 | 130.0 | 2080 | 13836 | 130.0 | 2860 | 16696 | 130.0 | 2860 | 19556 | 102.1 | 2145 | 21701 |  |
| Over/(Under) Schedule 5 | (2023) |  | (300) | (2323) |  | -0- | (2323) |  | -0- | (2323) |  | -0- | (2323) |  | -0- | (2323) |  | -0- | (2323) |  |

FORM AM 1262		Page 2 of 2							                           	           APPROVED    R. Abernethy (signed)                              DATE     6-1-59

SCHEDULE NO. ______6         ___      DATE   5-27-59                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED       E.W.Bernitt       (signed)                        DATE_    6/2/59                  _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE _   6/2/59             ____

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT ACT EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) |  |  | GRAND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MONTH DECEMBER DAYS 21 |  |  | MONTH JANUARY ‘60 DAYS 11.3 |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  | MONTH DAYS |  |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 1674 | 17559 |  | 972 | 18531 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 319 | 4377 |  | 182 | 4559 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total U.S. |  | 94.9 | 1993 | 21936 | 102.1 | 1154 | 23090 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 5 |  |  | 1017 | (1098) |  | 1154 | 56 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 30 | 279 |  | -0- | 279 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | 10 | 95 |  | -0- | 95 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD |  |  | 40 | 374 |  | -0- | 374 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RHD Hard Top |  |  | 10 | 84 |  | -0- | 84 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft Top |  |  | 2 | 30 |  | -0- | 30 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export RHD |  |  | 12 | 114 |  | -0- | 114 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Export LHD & RHD |  | 2.5 | 52 | 488 | -0- | -0- | 488 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 5 |  |  | 52 | 52 |  | -0- | 52 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CANADA Hard-Top |  |  | 100 | 1272 |  | -0- | 1272 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  |  | -0- | 150 |  | -0- | 150 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Canada |  | 4.7 | 100 | 1422 | -0- | -0- | 1422 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 5 |  |  | 100 | (108) |  | -0- | (108) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Foreign |  | 7.2 | 152 | 1910 | -0- | -0- | 1910 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 5 |  |  | 152 | (56) |  | -0- | (56) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 86.3 | 1814 | 19194 | 86.0 | 972 | 20166 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top |  | 15.8 | 331 | 4652 | 16.1 | 182 | 4834 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 102.1 | 2145 | 23846 | 102.1 | 1154 | 25000 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Schedule 5 |  |  | 1169 | (1154) |  | 1154 | -0- |  |  |  |  |  |  |  |  |  |  |  |  |  |